Weekly Status Report — Global WAN / SD-WAN Refresh

Customer: Royal FRS   |   Week ending: 2026-06-30   |   Prepared by SD Advisory

Executive Summary

Global WAN / SD-WAN Refresh (SD-WAN) for Royal FRS is currently 43% complete and rated Amber. The project is behind schedule (SPI 0.43) and over budget (CPI 0.97). Actual cost to date is 553,607 against a budget at completion of 1,250,000, with an estimate at completion of 1,282,489. Continued focus on the critical path and open RAID items is recommended to protect the execution phase commitments.

Completed This Period

Mobilisation activities in progress

Planned Next Period

Initiation workstream

Design workstream

Procurement workstream

Build workstream

Migration workstream

Closure workstream

Key Risks

ISP circuit lead time slip (sev High)

Change window contention (sev Medium)

Open Issues

Firmware incompatibility on legacy switches

Budget Status

Over budget (CPI 0.97, AC 553,607 of BAC 1,250,000, EAC 1,282,489)

Schedule Status

Behind schedule (SPI 0.43, SV -710,416)

Decisions Required

Confirm ISP circuit dates

Finalise rollback runbook